# 🚀 THROTTLEMEET REBUILD PLAYBOOK

## Phase-by-Phase Claude Execution System

# ⚠️ RULES BEFORE YOU START

You will follow these exactly:

- Do NOT skip phases

- Do NOT combine prompts

- Do NOT “improve” Claude outputs mid-phase

- Do NOT start coding until Phase 2

- You must review outputs before moving forward

# 🧱 PHASE 0 — PROJECT RESET & CONTROL

## 🎯 Objective

Establish a clean, controlled starting point.

## 🔧 What YOU Do (Outside Claude)

Before running any prompts:

### 1. Archive Current System

- Export Supabase schema

- Save migrations list

- Download Edge Functions

- Snapshot environment variables

- Archive Antigravity project

### 2. Create New Clean Project

- New Supabase project

- New Flutter project (Antigravity)

- No reused code

## 🧠 Claude Prompt — Phase 0 (System Setup)

You are a senior system architect and full-stack engineer responsible for rebuilding ThrottleMeet from scratch.

You must follow a strict, integration-first architecture based on the ThrottleMeet Playbook.

Context:

ThrottleMeet is an automotive event coordination app with events, RSVP, chat, map, and convoy systems. The rebuild must eliminate previous issues related to partial integrations, duplicate systems, and weak backend enforcement.

Your role:

- Define structure

- Prevent architectural mistakes

- Enforce clean system design

- Do NOT write implementation code yet

Task:

Define the full system blueprint for the rebuild.

Output must include:

1. App module breakdown (auth, events, chat, map, convoy, profile)

2. Navigation structure (tabs + flows)

3. Backend domain model overview

4. Data ownership model

5. Feature boundaries (what belongs to each system)

6. Integration points between systems

7. Feature flags (voice, payments)

8. External services (maps, future voice)

9. Deployment order of systems

10. Top 10 architectural risks to avoid

11. Anti-patterns from previous build to prevent

Rules:

- No code

- No vague descriptions

- Must be implementation-ready

- Must align with Playbook rules

Also include:

- Integration considerations

- Security considerations

- Future scalability notes

## ✅ Phase 0 Exit Criteria

You should have:

- a clear system blueprint

- defined modules

- no ambiguity in architecture

# 🧠 PHASE 1 — DATABASE & BACKEND DESIGN

## 🎯 Objective

Build a bulletproof backend before touching UI.

## 🚫 DO NOT BUILD UI YET

## 🧠 Claude Prompt — Phase 1A (Schema Design)

You are a senior backend engineer specializing in Supabase/Postgres architecture.

Follow the ThrottleMeet Playbook strictly.

Task:

Design the complete database schema for ThrottleMeet.

Requirements:

- Include all core tables:

profiles, events, event_attendees, chat_rooms, chat_messages, chat_room_participants, drive_members

- Define all fields and types

- Define relationships (foreign keys)

- Define constraints (unique, not null)

- Define indexes where needed

Must include:

- ownership model per table

- purpose of each table

- how tables interact

Do NOT:

- skip tables

- combine responsibilities across tables

- leave ambiguity

Output format:

- Table-by-table breakdown

- SQL-ready structure (but not migrations yet)

Also include:

- integration checks

- potential schema risks

## 🧠 Claude Prompt — Phase 1B (RLS Policies)

You are a security-focused backend engineer.

Task:

Define Row Level Security (RLS) policies for all ThrottleMeet tables.

Requirements:

- RLS must be enabled on ALL tables

- Default deny model

- Policies must reflect:

ownership

event participation

RSVP gating

chat access rules

convoy access rules

For each table:

- who can SELECT

- who can INSERT

- who can UPDATE

- who can DELETE

Must include:

- SQL policy examples

- explanation of logic

Also include:

- edge cases

- security risks if misconfigured

## 🧠 Claude Prompt — Phase 1C (Backend Integration Design)

You are a backend systems architect.

Task:

Define how backend systems interact.

Include:

- event creation flow (event + chat room creation)

- RSVP flow

- chat access logic

- convoy join logic

- event lifecycle enforcement

Must include:

- step-by-step flows

- which tables are touched

- where RLS applies

- where edge functions may be required

Also include:

- failure scenarios

- validation checks

## 🧠 Claude Prompt — Phase 1D (Migration Plan)

You are a database migration expert.

Task:

Create a safe migration plan for the ThrottleMeet schema.

Include:

- order of table creation

- order of constraints

- order of RLS application

- dependency handling

Must include:

- Supabase CLI commands

- migration naming strategy

- rollback considerations

Also include:

- common migration mistakes to avoid

## ✅ Phase 1 Exit Criteria

You should now have:

- full schema design

- complete RLS policies

- backend flows defined

- migration plan ready

# Phase 2 — Backend Implementation (Supabase Build)

## Objective

Implement the backend safely and verify that it actually works before any Flutter feature work begins.

## Phase 2 Rules

- Do not build frontend yet

- Do not skip RLS testing

- Do not manually patch production tables

- Do not move to Phase 3 until schema, policies, and backend flows are validated

# Phase 2A — Generate Initial Migrations

## Goal

Have Claude produce the actual SQL migration files in the correct order.

## Claude Prompt — Phase 2A

You are a senior Supabase/Postgres implementation engineer.

Follow the ThrottleMeet Playbook strictly.

Task:

Generate the SQL migrations for the initial ThrottleMeet backend build based on the approved schema and RLS design.

Requirements:

- Generate migrations in correct dependency order

- Include all core tables:

profiles

events

event_attendees

chat_rooms

chat_messages

chat_room_participants

drive_members

- Include:

primary keys

foreign keys

unique constraints

not null constraints

indexes

updated_at handling where needed

Rules:

- Use migration-safe SQL

- Keep tables focused to one responsibility each

- Do not include optional future features unless necessary for current MVP

- Do not include voice or payments tables in this phase

- Do not leave placeholder SQL

Output format:

1. Recommended migration file list in execution order

2. Full SQL for each migration

3. Notes explaining why each migration is separated as written

Also include:

- dependency considerations

- integrity risks to watch for

- anything that should be added later instead of now

# Phase 2B — Generate RLS Enablement and Policy Migrations

## Goal

Create the RLS SQL separately so security is explicit and reviewable.

## Claude Prompt — Phase 2B

You are a security-focused Supabase/Postgres engineer.

Follow the ThrottleMeet Playbook strictly.

Task:

Generate the SQL migrations to enable Row Level Security and create policies for all ThrottleMeet core tables.

Requirements:

- Enable RLS on every core table

- Use default-deny model

- Policies must correctly enforce:

profile ownership

published event visibility

creator control over events

user-owned RSVP actions

RSVP-gated chat access

RSVP-gated convoy access

self-only convoy location updates

For each table include:

- ALTER TABLE ... ENABLE ROW LEVEL SECURITY

- policy SQL

- brief explanation of why the policy exists

Rules:

- No overly broad policies

- No policy gaps

- No reliance on frontend logic for access control

Output format:

1. Migration file recommendation

2. Full SQL

3. Table-by-table explanation

4. Security risks if misconfigured

5. Suggested SQL test cases to validate behavior

# Phase 2C — Generate Triggers, Helper Functions, and Integrity Logic

## Goal

Have Claude define only the backend automation you actually need right now.

## Claude Prompt — Phase 2C

You are a senior Postgres engineer.

Follow the ThrottleMeet Playbook strictly.

Task:

Generate the SQL for the minimum required helper functions, triggers, and integrity logic for the ThrottleMeet MVP backend.

Scope:

- updated_at trigger support where appropriate

- event chat room creation logic if it should be automated

- attendee or participation integrity logic only if required

- no unnecessary complexity

Requirements:

- explain whether each trigger/function is justified

- prefer simplicity over cleverness

- avoid hidden side effects

- do not create triggers that duplicate application logic unless they protect data integrity

Output format:

1. Recommended helper functions

2. Recommended triggers

3. Full SQL

4. Why each is needed

5. Risks and alternatives

# Phase 2D — Generate Seed / Test Data Plan

## Goal

Create safe test data so you can validate flows early.

## Claude Prompt — Phase 2D

You are a backend QA and database setup engineer.

Task:

Create a safe seed-data plan for validating the ThrottleMeet MVP backend.

Requirements:

- include minimal realistic test data for:

profiles

events

event_attendees

chat_rooms

chat_messages

drive_members

- define the order data should be inserted

- define which user scenarios should exist:

event creator

RSVP-approved user

non-RSVP user

convoy participant

Do not:

- generate fake production-scale data

- create unnecessary records

Output format:

1. Seed data strategy

2. Example SQL inserts or seed script outline

3. What each record is meant to validate

4. Cleanup/reset considerations

# Phase 2E — Generate Backend Validation Script Plan

## Goal

Make Claude define exactly how you will prove the backend works.

## Claude Prompt — Phase 2E

You are a backend validation engineer.

Follow the ThrottleMeet Playbook strictly.

Task:

Create a backend validation checklist and SQL test plan for the ThrottleMeet MVP backend after migrations are applied.

Must validate:

- schema created correctly

- foreign keys work

- unique constraints work

- published events are visible correctly

- users can only modify their own RSVP

- non-authorized chat access is blocked

- convoy access is gated properly

- self-only location update enforcement works

Output format:

1. Validation checklist

2. SQL test cases grouped by feature

3. Expected pass/fail outcomes

4. Top failure patterns to watch for

# Supabase Execution Steps for Phase 2

This is the order I would use once you are actually implementing.

## Step 1 — Initialize clean backend locally or against the new project

Use your fresh Supabase project and connect it properly.

Typical flow:

supabase login

supabase link --project-ref YOUR_PROJECT_REF

supabase migration new create_core_tables

Then paste in the SQL Claude generates for the first migration.

## Step 2 — Create migrations in this order

Recommended order:

- create_core_tables

- add_indexes_and_constraints

- add_helper_functions_and_triggers

- enable_rls_and_create_policies

- seed_test_data_optional

Example:

supabase migration new create_core_tables

supabase migration new add_indexes_and_constraints

supabase migration new add_helper_functions_and_triggers

supabase migration new enable_rls_and_create_policies

supabase migration new seed_test_data_optional

## Step 3 — Apply migrations

supabase db push

## Step 4 — Validate schema

Check that all tables exist, foreign keys are in place, and constraints applied cleanly.

## Step 5 — Run RLS validation

This is non-negotiable. Confirm:

- published events are visible

- private actions are blocked for unauthorized users

- RSVP ownership works

- chat access is gated correctly

- convoy access is gated correctly

## Step 6 — Fix root causes only

If anything fails:

- do not workaround in the app

- do not loosen policies just to make tests pass

- fix the schema or RLS logic directly

## Step 7 — Freeze backend before moving on

Once Phase 2 passes, treat the backend foundation as stable and only change it intentionally.

# Phase 2 Exit Criteria

Do not move to Phase 3 until all of these are true:

- all core tables exist

- all foreign keys and constraints work

- all RLS policies are active

- test scenarios prove valid access and denied access

- no duplicate tables or overlapping logic exist

- event, RSVP, chat, and convoy backend flows are all validated

# Recommended Migration Naming Convention

Use consistent names like:

- 202604140001_create_core_tables

- 202604140002_add_constraints_and_indexes

- 202604140003_add_helper_functions_and_triggers

- 202604140004_enable_rls_and_create_policies

- 202604140005_seed_test_data_optional

This makes the history readable later.

# 🚀 PHASE 3 — FLUTTER APP FOUNDATION

## 🎯 Objective

Create a clean, scalable Flutter architecture that:

- connects properly to Supabase

- enforces separation of concerns

- prevents duplicate logic

- supports all upcoming features cleanly

# ⚠️ PHASE 3 RULES

- Do NOT build full features yet

- Do NOT skip service/repository layers

- Do NOT connect UI directly to Supabase

- Do NOT introduce multiple patterns

- Everything must align with the Playbook

# 🧠 PHASE 3A — Project Structure & Architecture

## Claude Prompt — Phase 3A

You are a senior Flutter architect building a production-grade mobile app.

Follow the ThrottleMeet Playbook strictly.

Task:

Define and generate the Flutter project structure for ThrottleMeet.

Requirements:

- Use a feature-first architecture

- Include layers:

core/

features/

shared/

- Include feature modules:

auth

events

chat

map

convoy

profile

Inside each feature:

- data/

- domain/

- presentation/

Core must include:

- config (env handling)

- theme

- services (global services)

- navigation

Shared must include:

- reusable widgets

- shared models

Output:

1. Full folder structure

2. Explanation of each layer

3. Rules for where code belongs (strict boundaries)

4. Anti-patterns to avoid

Also include:

- how this structure prevents duplication

- how it supports future scaling

# 🧠 PHASE 3B — Environment & Supabase Configuration

## Claude Prompt — Phase 3B

You are a Flutter + Supabase integration expert.

Task:

Set up environment configuration and Supabase client integration for ThrottleMeet.

Requirements:

- environment variables must NOT be hardcoded

- support dev and production environments

- initialize Supabase client correctly

- include secure handling of keys

Must include:

- env file structure

- config loader

- Supabase initialization code

- where initialization should live in app lifecycle

Rules:

- no secrets exposed

- no duplicate clients

- single source of truth for configuration

Output:

1. env setup approach

2. Flutter config implementation

3. Supabase initialization code

4. integration considerations

5. common mistakes to avoid

# 🧠 PHASE 3C — Core Service Layer

## Claude Prompt — Phase 3C

You are a senior Flutter engineer designing the service layer.

Task:

Define and implement the core service layer for ThrottleMeet.

Services must include:

- SupabaseService (central client wrapper)

- AuthService

- EventService

- ChatService (stub only)

- ConvoyService (stub only)

Requirements:

- services handle ALL backend communication

- no UI calls Supabase directly

- services must be reusable

- clean error handling required

Output:

1. service class structure

2. method definitions (no full feature logic yet)

3. example implementations (auth + events minimal)

4. error handling pattern

Also include:

- how services connect to repositories

- integration risks to avoid

# 🧠 PHASE 3D — Repository Layer

## Claude Prompt — Phase 3D

You are a senior Flutter architect.

Task:

Define the repository layer for ThrottleMeet.

Repositories must:

- sit between services and UI

- transform backend data into UI-friendly models

- enforce business logic

Required repositories:

- AuthRepository

- EventRepository

- ChatRepository (stub)

- ConvoyRepository (stub)

Output:

1. repository structure

2. example implementations (auth + events)

3. how repositories call services

4. how repositories interact with providers

Also include:

- why this layer is critical

- common mistakes (duplicate logic, bypassing layer)

# 🧠 PHASE 3E — State Management (Providers)

## Claude Prompt — Phase 3E

You are a Flutter state management expert.

Task:

Define the state management approach for ThrottleMeet.

Requirements:

- use Provider (or Riverpod if preferred, but choose ONE)

- manage:

auth state

event state

- handle:

loading

success

error states

Output:

1. provider structure

2. example providers (auth + events)

3. how providers connect to repositories

4. state flow diagram

Also include:

- error handling strategy

- anti-patterns (logic in UI, direct service calls)

# 🧠 PHASE 3F — Navigation System

## Claude Prompt — Phase 3F

You are a Flutter navigation architect.

Task:

Define and implement the navigation system for ThrottleMeet.

Requirements:

- bottom tab navigation:

Events

Map

Convoy

Profile

- support nested navigation (event detail, chat, etc.)

- centralized route management

Output:

1. navigation structure

2. route definitions

3. example navigation implementation

4. how to handle deep links (future-ready)

Also include:

- integration considerations

- common navigation pitfalls

# 🧠 PHASE 3G — Feature Flags System

## Claude Prompt — Phase 3G

You are a Flutter architecture engineer.

Task:

Implement a feature flag system for ThrottleMeet.

Requirements:

- support toggling:

voice (LiveKit)

payments (Stripe)

- flags must be globally accessible

- UI must respect flags

- backend should not assume features are active

Output:

1. feature flag structure

2. implementation example

3. usage examples in UI

Also include:

- how to safely introduce new features later

# 🧠 PHASE 3H — Base UI Scaffolding (NO FEATURES)

## Claude Prompt — Phase 3H

You are a Flutter UI architect.

Task:

Create the base UI scaffolding for ThrottleMeet.

Requirements:

- bottom navigation shell

- placeholder screens for:

Events

Map

Convoy

Profile

- consistent theme setup

Rules:

- no feature logic yet

- no backend calls yet

- focus on structure only

Output:

1. main app scaffold

2. navigation shell

3. placeholder screens

4. theme setup

Also include:

- how this supports future feature integration

# 🧠 PHASE 3I — Integration Check (CRITICAL)

## Claude Prompt — Phase 3I

You are a system integration auditor.

Task:

Audit the Flutter foundation for ThrottleMeet.

Verify:

- UI does NOT call Supabase directly

- providers connect to repositories

- repositories connect to services

- services connect to Supabase

- no duplicate services or repositories exist

- navigation is centralized

- feature flags are respected

Output:

1. integration validation checklist

2. issues found (if any)

3. corrections required

4. confirmation of readiness for Phase 4

Also include:

- risks if issues are ignored

# ✅ PHASE 3 EXIT CRITERIA

Do NOT move to Phase 4 until:

- project structure is clean and enforced

- Supabase is properly initialized

- service layer exists and is reusable

- repository layer is working

- providers manage state correctly

- navigation is stable

- feature flags are working

- no direct backend calls from UI

- integration audit passes

# Phase 4 — Feature Implementation Prompts

## Objective

Implement the ThrottleMeet MVP features in the correct order, with full backend/frontend integration, security enforcement, and validation before moving to the next feature.

## Feature Order

- Auth + Profile

- Events

- RSVP

- Chat

- Map

- Convoy

# Phase 4A — Auth + Profile

## Goal

Establish user identity, session handling, and basic profile ownership.

### Prompt 4A.1 — Auth Flow Design

You are a senior Flutter + Supabase engineer.

Follow the ThrottleMeet Playbook strictly.

Task:

Design the Auth + Profile feature implementation for ThrottleMeet.

Scope:

- sign up

- sign in

- sign out

- session persistence

- profile creation/loading

- profile update for the authenticated user

Requirements:

- use the existing Flutter architecture from Phase 3

- use Supabase Auth

- profile data must map cleanly to the profiles table

- auth state must drive app access appropriately

Output:

1. feature flow overview

2. backend tables used

3. service, repository, provider responsibilities

4. UI screen list

5. integration points

6. risks and edge cases

Also include:

- security considerations

- validation considerations

- anti-patterns to avoid

### Prompt 4A.2 — Auth + Profile Implementation

You are a senior Flutter engineer implementing Auth + Profile.

Follow the ThrottleMeet Playbook strictly.

Task:

Implement the Auth + Profile feature for ThrottleMeet.

Requirements:

- implement auth screens and flows

- implement profile load/create/update flow

- use provider -> repository -> service architecture

- no direct Supabase calls from UI

- user-friendly loading and error states required

Include:

- AuthService methods

- AuthRepository methods

- AuthProvider

- sign in screen

- sign up screen

- profile screen basics

- session bootstrap handling

Output:

1. files to create/update

2. full code

3. integration notes

4. error handling notes

5. cleanup notes

### Prompt 4A.3 — Auth + Profile Validation

You are a QA and integration auditor.

Task:

Validate the Auth + Profile feature for ThrottleMeet.

Verify:

- user can sign up

- user can sign in

- session persists correctly

- profile is created or loaded correctly

- user can update only their own profile

- unauthorized profile access is blocked by backend rules

Output:

1. validation checklist

2. manual test cases

3. expected pass/fail outcomes

4. likely failure points

5. corrections required if any

### Phase 4A Exit Criteria

- sign up works

- sign in works

- session persists

- profile loads correctly

- profile updates only affect current user

- no auth logic duplicated elsewhere

# Phase 4B — Events

## Goal

Allow users to create, view, and manage events.

### Prompt 4B.1 — Events Feature Design

You are a senior product-minded Flutter + Supabase engineer.

Follow the ThrottleMeet Playbook strictly.

Task:

Design the Events feature implementation for ThrottleMeet.

Scope:

- event list

- event detail

- create event

- update own event

- view published events

- enforce event lifecycle states

Requirements:

- events must map to the events table

- event creation must integrate with the backend architecture

- creator ownership must be respected

- only published/active events should be visible in general discovery

Output:

1. event feature flow

2. screens required

3. provider/repository/service responsibilities

4. backend interactions

5. lifecycle handling

6. edge cases

Also include:

- integration points with chat, map, and RSVP

- security considerations

### Prompt 4B.2 — Events Implementation

You are a senior Flutter engineer implementing the Events feature.

Follow the ThrottleMeet Playbook strictly.

Task:

Implement the Events feature for ThrottleMeet.

Requirements:

- build event list screen

- build event detail screen

- build create event screen

- allow authenticated creator to update own event

- use provider -> repository -> service architecture

- no direct Supabase calls from UI

- include loading, empty, and error states

Must include:

- EventService methods

- EventRepository methods

- EventProvider

- event models if needed

- event list UI

- event detail UI

- create/edit event flow

Output:

1. files to create/update

2. full code

3. integration notes

4. lifecycle notes

5. cleanup notes

### Prompt 4B.3 — Events Backend Integrity Check

You are a backend and integration auditor.

Task:

Validate that the Events feature for ThrottleMeet correctly uses the backend.

Verify:

- events save correctly

- only creator can update own event

- published events are visible

- cancelled/completed handling is respected

- coordinates and time fields are used correctly

- no duplicate event flows exist

Output:

1. backend validation checklist

2. test scenarios

3. expected outcomes

4. issues found

5. corrections required

### Phase 4B Exit Criteria

- events can be created

- events display in list

- event detail works

- creator-only edits enforced

- published visibility works

- event lifecycle respected

# Phase 4C — RSVP

## Goal

Allow authenticated users to RSVP to events with one source of truth.

### Prompt 4C.1 — RSVP Design

You are a senior Flutter + Supabase engineer.

Follow the ThrottleMeet Playbook strictly.

Task:

Design the RSVP feature for ThrottleMeet.

Scope:

- RSVP to event

- update RSVP status

- prevent duplicate RSVP records

- surface attendee status/count appropriately

Requirements:

- event_attendees is the single source of truth

- one RSVP per user per event

- RSVP status must drive future chat and convoy access

- feature must integrate with event detail screen

Output:

1. flow design

2. service/repository/provider responsibilities

3. backend tables used

4. UI integration points

5. edge cases

6. risks to avoid

### Prompt 4C.2 — RSVP Implementation

You are a senior Flutter engineer implementing the RSVP feature.

Follow the ThrottleMeet Playbook strictly.

Task:

Implement RSVP for ThrottleMeet.

Requirements:

- add RSVP action to event detail

- create/update RSVP in event_attendees

- prevent duplicate logic paths

- reflect current user's RSVP state in UI

- show attendee count or participation summary if appropriate

Must use:

- provider -> repository -> service architecture

- proper loading and error states

- backend as source of truth

Output:

1. files to create/update

2. full code

3. integration notes with Events feature

4. error handling notes

5. cleanup notes

### Prompt 4C.3 — RSVP Validation

You are a feature validation engineer.

Task:

Validate RSVP for ThrottleMeet.

Verify:

- user can RSVP once per event

- RSVP can be updated appropriately

- duplicate records are prevented

- unauthorized users cannot alter another user's RSVP

- UI reflects backend truth accurately

- RSVP state is ready to gate chat and convoy features

Output:

1. validation checklist

2. manual and backend test cases

3. expected results

4. likely failure patterns

### Phase 4C Exit Criteria

- RSVP works reliably

- one record per user per event

- UI reflects real RSVP state

- backend ownership enforced

- ready to gate chat and convoy

# Phase 4D — Chat

## Goal

Enable event-scoped chat for RSVP-approved users only.

### Prompt 4D.1 — Chat Design

You are a senior systems engineer specializing in chat features.

Follow the ThrottleMeet Playbook strictly.

Task:

Design the event-scoped chat feature for ThrottleMeet.

Scope:

- one chat room per event

- users with RSVP = going can access chat

- users can send and read messages in authorized rooms

- unauthorized users must be blocked by backend rules

Requirements:

- use chat_rooms, chat_messages, and chat_room_participants as designed

- no global chat

- event-scoped only

- support realtime if appropriate, but keep implementation clean

Output:

1. flow design

2. authorization model

3. service/repository/provider responsibilities

4. screen/UI requirements

5. realtime considerations

6. risks and edge cases

### Prompt 4D.2 — Chat Implementation

You are a senior Flutter engineer implementing event-scoped chat.

Follow the ThrottleMeet Playbook strictly.

Task:

Implement the Chat feature for ThrottleMeet.

Requirements:

- add chat entry point from event detail

- build event chat screen

- load authorized chat room/messages

- send messages as authenticated user

- no direct Supabase calls from UI

- use provider -> repository -> service architecture

- include loading, empty, and error states

Must align with:

- RSVP-gated access

- one chat room per event

- backend as source of truth

Output:

1. files to create/update

2. full code

3. integration notes with Events and RSVP

4. realtime notes if used

5. cleanup notes

### Prompt 4D.3 — Chat Security and Integration Validation

You are a security and integration auditor.

Task:

Validate the Chat feature for ThrottleMeet.

Verify:

- only RSVP-approved users can access event chat

- unauthorized users are blocked by backend rules

- messages belong to correct room and event context

- chat entry point is connected correctly from event detail

- no duplicate chat implementations exist

Output:

1. validation checklist

2. test scenarios

3. expected pass/fail outcomes

4. security risks if broken

5. required corrections

### Phase 4D Exit Criteria

- event chat works

- only authorized users can access

- messages persist correctly

- chat is tied to event context

- no duplicate chat flows

# Phase 4E — Map

## Goal

Display event locations and support navigation out to external maps.

### Prompt 4E.1 — Map Design

You are a senior Flutter engineer with location and map integration experience.

Follow the ThrottleMeet Playbook strictly.

Task:

Design the Map feature for ThrottleMeet.

Scope:

- display published/active events as map pins

- support event location view

- support external navigation handoff

- integrate with event data cleanly

Requirements:

- map must use event coordinates from backend

- no duplicate location sources

- external navigation options should be cleanly abstracted

Output:

1. map feature flow

2. services/repositories/providers involved

3. event pin data requirements

4. navigation handoff design

5. edge cases

6. integration considerations with Events

### Prompt 4E.2 — Map Implementation

You are a senior Flutter engineer implementing the Map feature.

Follow the ThrottleMeet Playbook strictly.

Task:

Implement the Map feature for ThrottleMeet.

Requirements:

- build map screen

- load event pins from backend event data

- support selecting an event from the map

- support external navigation handoff

- no direct Supabase calls from UI

- use provider -> repository -> service architecture

- include loading and error states

Output:

1. files to create/update

2. full code

3. integration notes with Events

4. external navigation abstraction notes

5. cleanup notes

### Prompt 4E.3 — Map Validation

You are an integration validation engineer.

Task:

Validate the Map feature for ThrottleMeet.

Verify:

- event pins render from backend data

- pin selection routes correctly

- coordinates are correct

- external navigation launches correctly

- no blank or silent failure states exist

Output:

1. validation checklist

2. test cases

3. expected outcomes

4. likely failure patterns

### Phase 4E Exit Criteria

- map renders event pins correctly

- event selection works

- navigation handoff works

- no silent blank-map failures

# Phase 4F — Convoy

## Goal

Enable event-based live participation and location sharing for approved attendees.

### Prompt 4F.1 — Convoy Design

You are a senior systems engineer with realtime and location-sharing experience.

Follow the ThrottleMeet Playbook strictly.

Task:

Design the Convoy feature for ThrottleMeet.

Scope:

- RSVP-approved user can join convoy for an event

- user's location updates are stored in drive_members

- convoy participants are visible in event context

- only authorized users can join/view convoy

Requirements:

- drive_members is the source of truth

- one convoy record per user per event

- location updates overwrite prior values

- access must be gated by RSVP status

Output:

1. convoy feature flow

2. authorization model

3. service/repository/provider responsibilities

4. UI requirements

5. realtime or refresh strategy

6. edge cases and risks

### Prompt 4F.2 — Convoy Implementation

You are a senior Flutter engineer implementing the Convoy feature.

Follow the ThrottleMeet Playbook strictly.

Task:

Implement the Convoy feature for ThrottleMeet.

Requirements:

- allow eligible user to join convoy for an event

- create/update drive_members record correctly

- show authorized convoy participants

- update current user's location cleanly

- no direct Supabase calls from UI

- use provider -> repository -> service architecture

- include loading, permission, and error states

Output:

1. files to create/update

2. full code

3. integration notes with Events and RSVP

4. location update strategy notes

5. cleanup notes

### Prompt 4F.3 — Convoy Validation

You are a security and integration auditor.

Task:

Validate the Convoy feature for ThrottleMeet.

Verify:

- only RSVP-approved users can join convoy

- user can update only their own location

- one convoy record per user per event is enforced

- authorized users can view convoy participants

- unauthorized users are blocked

- no duplicate convoy logic exists

Output:

1. validation checklist

2. backend and frontend test cases

3. expected outcomes

4. likely failure patterns

5. required corrections

### Phase 4F Exit Criteria

- eligible user can join convoy

- location updates work

- authorization is enforced

- participant visibility works correctly

- no duplicate or parallel convoy systems

# Phase 4G — Full Feature Integration Audit

## Goal

Validate the complete MVP loop after all six features are implemented.

### Prompt 4G.1 — End-to-End Integration Audit

You are a senior system integration auditor.

Follow the ThrottleMeet Playbook strictly.

Task:

Perform a full integration audit for the ThrottleMeet MVP feature set.

Scope:

- Auth + Profile

- Events

- RSVP

- Chat

- Map

- Convoy

Verify:

- each feature uses the approved architecture

- no UI calls Supabase directly

- providers connect to repositories

- repositories connect to services

- services use correct backend tables

- feature gating works correctly

- no duplicate or orphaned flows exist

Also validate the full MVP loop:

1. sign in

2. create event

3. discover event

4. RSVP

5. enter chat

6. view event on map

7. get directions

8. join convoy

9. update location

Output:

1. system audit checklist

2. issues found

3. architectural violations

4. integration risks

5. required corrections before Phase 5

6. readiness decision

### Prompt 4G.2 — Smoke Test Plan

You are a QA lead for a mobile MVP launch.

Task:

Create the manual smoke test plan for the ThrottleMeet MVP.

Include:

- feature-by-feature tests

- end-to-end loop tests

- failure-mode tests

- access control tests

- mobile device test notes

Output:

1. ordered smoke test plan

2. expected results for each step

3. blocker severity guidance

4. regression priorities

# Phase 4 Global Rules

While executing Phase 4:

- finish each feature before starting the next

- do not let Claude sneak in future features

- do not allow alternate implementations

- keep voice and payments off

- always run validation before moving forward

# Recommended Execution Sequence Inside Antigravity

Run prompts in this order:

- 4A.1, 4A.2, 4A.3

- 4B.1, 4B.2, 4B.3

- 4C.1, 4C.2, 4C.3

- 4D.1, 4D.2, 4D.3

- 4E.1, 4E.2, 4E.3

- 4F.1, 4F.2, 4F.3

- 4G.1, 4G.2

# Phase 4 Exit Criteria

Do not move beyond Phase 4 until:

- all six features work end-to-end

- backend gating is enforced correctly

- no duplicate systems exist

- no silent failures remain

- full MVP loop passes manually

# Phase 5 — Security Audit, Cleanup, and Ship Readiness

## Objective

Harden ThrottleMeet after feature implementation so the MVP is secure, clean, stable, and ready for controlled testing or release.

## Phase 5 Rules

- no new features

- no scope expansion

- no voice or payments activation

- fix root causes, not symptoms

- anything uncertain gets audited before release

# Phase 5A — Full Security Audit

## Goal

Re-check the entire system for trust boundaries, RLS correctness, secrets handling, and privileged operations.

### Prompt 5A.1 — Backend Security Audit

You are a senior application security engineer specializing in Flutter + Supabase systems.

Follow the ThrottleMeet Playbook strictly.

Task:

Perform a full backend security audit for the ThrottleMeet MVP.

Scope:

- profiles

- events

- event_attendees

- chat_rooms

- chat_messages

- chat_room_participants

- drive_members

- all RLS policies

- all helper functions/triggers

- any edge functions currently present

Verify:

- RLS is enabled on all core tables

- policies follow least-privilege principles

- no table has unintended public access

- ownership rules are enforced correctly

- RSVP-gated chat access is enforced

- RSVP-gated convoy access is enforced

- self-only updates are enforced where required

- helper functions do not bypass security unintentionally

Output:

1. security audit checklist

2. table-by-table findings

3. critical issues

4. moderate issues

5. recommended fixes in priority order

6. final security posture summary

Also include:

- likely real-world abuse cases

- what should be re-tested after fixes

### Prompt 5A.2 — Edge Function and Secret Audit

You are a senior backend security engineer.

Follow the ThrottleMeet Playbook strictly.

Task:

Audit ThrottleMeet for secret handling and privileged backend execution risks.

Scope:

- Supabase environment variables

- any edge functions currently implemented

- client configuration

- future-disabled integrations such as LiveKit and Stripe

Verify:

- no secrets are hardcoded in Flutter app code

- sensitive keys exist only in secure backend environments

- edge functions validate user identity correctly

- privileged actions are not trusted to the client

- disabled future integrations cannot be activated accidentally

Output:

1. secret-handling audit

2. edge-function audit

3. risks found

4. recommended fixes

5. operational safeguards to adopt going forward

### Prompt 5A.3 — Client Trust Boundary Audit

You are a mobile app security auditor.

Task:

Audit the ThrottleMeet Flutter client for trust-boundary violations.

Verify:

- UI does not enforce security-critical rules by itself

- no screen grants access without backend confirmation

- no direct Supabase calls exist in UI widgets

- feature flags are respected

- unauthorized states are handled safely

Output:

1. audit checklist

2. violations found

3. risks of each violation

4. required corrections

5. confirmation of whether the client respects zero-trust principles

# Phase 5B — Architecture and Code Cleanup

## Goal

Remove duplication, dead code, and structural drift before release.

### Prompt 5B.1 — Duplicate Logic and Orphaned Code Sweep

You are a senior software architect and codebase auditor.

Follow the ThrottleMeet Playbook strictly.

Task:

Audit the ThrottleMeet codebase for duplicate logic, duplicate flows, and orphaned code.

Check for:

- duplicate services

- duplicate repositories

- duplicate models

- duplicate event flows

- duplicate RSVP logic

- duplicate chat logic

- duplicate convoy logic

- unused files

- dead screens

- dead routes

- old placeholder implementations

Output:

1. duplicate/orphaned code checklist

2. exact issues found

3. what should be deleted

4. what should be consolidated

5. risk level of each issue

6. cleanup order recommendation

### Prompt 5B.2 — Architectural Compliance Audit

You are a senior Flutter architecture auditor.

Task:

Audit the ThrottleMeet app for compliance with the approved architecture.

Verify:

- feature-first folder structure is respected

- providers connect to repositories

- repositories connect to services

- services handle backend communication

- UI does not contain business logic

- navigation is centralized

- shared code lives in correct locations

- no layer bypassing exists

Output:

1. compliance checklist

2. violations found

3. architectural risks

4. refactors required

5. readiness decision

### Prompt 5B.3 — Error Handling and UX Failure-State Audit

You are a senior product engineer focused on reliability and UX quality.

Task:

Audit ThrottleMeet for error handling, empty states, and user-facing failure behavior.

Verify:

- no raw exception text is shown to users

- loading states exist where needed

- empty states exist where needed

- retry paths exist where reasonable

- blank screens do not occur silently

- permission-denied states are understandable

- offline or weak-network failures degrade gracefully

Output:

1. audit checklist

2. poor UX/failure-state findings

3. required fixes

4. recommendations for more resilient user feedback

# Phase 5C — End-to-End Validation and Regression Lockdown

## Goal

Prove the full MVP is stable after cleanup.

### Prompt 5C.1 — Regression Audit

You are a senior QA regression auditor.

Follow the ThrottleMeet Playbook strictly.

Task:

Create and perform a regression-focused audit plan for the ThrottleMeet MVP after security fixes and cleanup.

Scope:

- Auth + Profile

- Events

- RSVP

- Chat

- Map

- Convoy

Verify:

- recent fixes did not break working flows

- no feature now depends on deleted code

- no UI path leads to broken or inaccessible screens

- security changes did not block valid user behavior

- all primary and secondary flows still function

Output:

1. regression test checklist

2. highest-risk retest areas

3. expected outcomes

4. likely breakpoints after cleanup

5. pass/fail criteria

### Prompt 5C.2 — Full MVP Smoke Test Plan

You are a mobile QA lead.

Task:

Create the final release-candidate smoke test plan for ThrottleMeet.

Include:

- happy-path tests

- access-control tests

- lifecycle-state tests

- failure-mode tests

- cleanup/regression tests

Required end-to-end flow:

1. sign up or sign in

2. create event

3. discover event

4. open event detail

5. RSVP

6. access chat

7. send message

8. open map

9. launch external navigation

10. join convoy

11. update location

12. verify visibility and restrictions

Output:

1. step-by-step smoke test plan

2. expected result for each step

3. blocker classification

4. notes for physical-device testing

### Prompt 5C.3 — Backend Validation Recheck

You are a backend validation engineer.

Task:

Re-validate the ThrottleMeet backend after cleanup and security corrections.

Verify:

- schema integrity remains correct

- foreign keys still hold

- unique constraints still hold

- RLS still allows valid behavior

- RLS still denies invalid behavior

- no helper function or trigger regressions were introduced

Output:

1. backend re-validation checklist

2. SQL or logical test cases

3. expected pass/fail results

4. issues requiring rollback or patching

# Phase 5D — Release Readiness Review

## Goal

Make an honest decision about whether the MVP is ready for controlled release.

### Prompt 5D.1 — Launch Readiness Audit

You are a senior engineering manager preparing an MVP for release.

Follow the ThrottleMeet Playbook strictly.

Task:

Perform a launch readiness review for the ThrottleMeet MVP.

Evaluate:

- feature completeness

- integration quality

- security posture

- code cleanliness

- regression stability

- user experience reliability

- operational readiness

Output:

1. launch readiness checklist

2. release blockers

3. non-blocking polish items

4. recommendation:

- not ready

- ready for internal testing

- ready for limited beta

5. reasoning for the recommendation

### Prompt 5D.2 — Pre-Release Punch List

You are a senior product delivery lead.

Task:

Create the final pre-release punch list for ThrottleMeet.

Requirements:

- organize by severity:

critical

high

medium

low

- separate blockers from polish

- prioritize fixes that protect stability, trust, and usability

Output:

1. ordered punch list

2. owner recommendation by discipline:

backend

Flutter

QA

product

3. definition of done for each item

### Prompt 5D.3 — Operational Readiness Notes

You are a technical operations advisor.

Task:

Create an operational readiness checklist for ThrottleMeet before internal testing or beta.

Include:

- environment variable verification

- Supabase project checks

- migration history checks

- edge function deployment checks

- test-account strategy

- rollback preparation

- issue logging process

- known limitations to disclose internally

Output:

1. operations checklist

2. pre-test verification steps

3. rollback and recovery notes

4. recommended internal tester guidance

# Phase 5E — Documentation Lock-In

## Goal

Capture the final state so the system is understandable by you and future team members.

### Prompt 5E.1 — Technical Handoff Summary

You are a senior technical writer and software architect.

Task:

Create a technical handoff summary for the current ThrottleMeet MVP state.

Include:

- architecture summary

- backend summary

- feature summary

- security summary

- known limitations

- deferred features

- current feature flags

- recommended next development priorities

Output:

1. clean technical summary

2. sectioned for future developers

3. concise but implementation-aware

### Prompt 5E.2 — Lessons Learned and Guardrails

You are a senior engineering lead.

Task:

Write a lessons-learned and guardrails document for the ThrottleMeet rebuild.

Include:

- mistakes the rebuild was designed to avoid

- patterns that worked well

- anti-patterns that must stay banned

- how future contributors should extend the system safely

Output:

1. lessons learned

2. permanent guardrails

3. future development rules

# Phase 5 Exit Criteria

Do not call the MVP ready until all of these are true:

- security audit completed

- no critical RLS or secret issues remain

- no duplicate or orphaned core logic remains

- architecture audit passes

- full smoke test passes

- regression audit passes

- release readiness decision is documented

- technical handoff summary exists

# Recommended Phase 5 Execution Order

Run these in order:

- 5A.1

- 5A.2

- 5A.3

- 5B.1

- 5B.2

- 5B.3

- 5C.1

- 5C.2

- 5C.3

- 5D.1

- 5D.2

- 5D.3

- 5E.1

- 5E.2

# What Comes After Phase 5

After this, you have two possible directions:

Phase 6 — Internal Testing / Beta Operations

Focus on tester onboarding, bug triage, feedback loops, and release control.

Phase 7 — Deferred Feature Activation

Only after the MVP is stable:

- LiveKit voice

- Stripe payments

- richer discovery

- routes

- social layer