# 🚗 ThrottleMeet – Master Specification Document (Roadmap, Monetization, Features)

🚗 ThrottleMeet

Master Specification Document
(Development Roadmap, Monetization, Features)
Supports Photos, Videos, and Live Streaming

Driveline Collective LLC

## — Build-Ready Addendum (AR/EV/OBD/Marketplace/Pro Racing/Web Portal) —

- This addendum activates the following modules across the stack:

## Phase 3B: ARKit Navigation (Activate Now)

- Implement AR driving overlays for waypoints, lane guidance, and meet-up POIs using ARKit + SceneKit/RealityKit.

- Safety-first UX: AR only when stopped/parked or for co‑pilot; fallback to 2D map while moving.

- Downloadable AR assets (arrows, markers) via CDN; cache with versioning.

- Permissions & battery: auto-dim, thermal monitoring, low-power fallback.

## Phase 4E: EV Charging Station Maps (Activate Now)

- Integrate EV databases (e.g., Open Charge Map, NREL, OpenEVSE) with nightly sync to Postgres (PostGIS).

- Surface charging POIs along routes; filters: connector type, kW, network, availability.

- On-device cache for offline, with delta refresh; warning cards for out-of-service stations.

- Add cost/time estimation to Route Cost feature; allow user-submitted corrections with moderation.

## Phase 5C: Vehicle Diagnostics (OBD-II) (Activate Now)

- Add OBD-II Bluetooth adapters support (ELM327-compatible) via ExternalAccessory/CoreBluetooth.

- Read PIDs for speed/RPM/coolant/MAF; decode DTCs; store in private user timeline (opt‑in).

- Safety: capture only when user enables; do not share by default; redact VIN by default.

- Analytics tie-in: optional overlays on route playback; battery/EV SOC where supported.

## Phase 7B: Marketplace for Car Parts/Services (Activate Now)

- Buyer flows: search parts/services by vehicle year/make/model; cart + Apple Pay/Stripe checkout.

- Seller/Partner portal in Web Dashboard: inventory upload (CSV/API), pricing, fulfillment, disputes.

- Commissions: 8–15% per item/service; tax/VAT handling; refund flows; ratings & reviews.

- Fraud & compliance: KYC for sellers (Stripe Connect), counterfeits policy, moderation queue.

## Phase 8B: Professional Racing Event Integration (Activate Now)

- Ingest schedules/results from sanctioning bodies (where licensed) and track partners.

- Create 'Pro Racing' surface in Discover: series, events, standings, news links.

- Tie-ins: watch parties, route-to-track, VIP packages, sponsor activations.

- Rights & compliance: honor licensing; cache only permitted data; link out for video rights.

## Phase 3C/13B: Full Web Dashboard + Organizer Portal (Activate Now)

- Next.js Admin + Organizer Portal: event creation, imports (CSV/ICS/API), attendee mgmt, payouts, moderation.

- Role-based access: organizer, moderator, partner, admin with audit logs.

- Analytics: heatmaps, attendance funnels, revenue dashboards; export to CSV.

- Marketing tools: promo codes, boosted listings, referral tracking.

## New: ARKit Navigation

- AR waypoint/lane overlays; co‑pilot safety mode; offline asset cache; auto-fallback to 2D.

## New: EV Charging Maps

- Charging POIs, connector filters, availability, pricing estimates; offline cache; corrections workflow.

## New: Vehicle Diagnostics (OBD-II)

- Bluetooth adapter support, live gauges, DTC read/clear (where legal), private timeline, route overlays.

## New: Marketplace for Parts/Services

- Search by YMM, cart/checkout, seller portal, commissions, ratings/reviews, KYC & anti-counterfeit policy.

## New: Professional Racing Integration

- Series schedules, results, standings; Discover surface; partner activations; licensing-aware ingestion.

## New: Full Web Dashboard + Organizer Portal

- Organizer tools (events, inventory, payouts), moderation, analytics, marketing, SLA-backed APIs.

## Monetization Extensions (Activated)

- Marketplace commissions: 8–15% on parts/services; Stripe Connect split payouts; dispute management.

- OBD-II Premium: advanced diagnostics graphs, DTC libraries, maintenance reminders as subscription add-on.

- EV Features: premium route planner with charging stop optimization and dynamic pricing insights.

- AR Navigation Plus: premium AR asset packs/themes; optional subscription perk.

- Pro Racing: sponsored pages, affiliate ticketing, VIP hospitality packages.

- Organizer Portal: boosted listings, promo bundles, analytics pro tier.

## 🔑 Staged Monetization Activation

### Staged Monetization Activation Plan

- Stage 1 – Community Growth Mode (0 → 10,000 users): Monetization OFF. Focus on adoption, feature polish, and analytics collection.

- Stage 2 – Early Monetization (~10,000–50,000 users): Enable Event Ticketing Commissions (12%), Subscription Tiers ($9.99 / $19.99), In-App Purchases (routes, badges, AR assets).

- Stage 3 – Ecosystem Monetization (~50,000–250,000 users): Enable Route Marketplace (30%), VIP Packages, Corporate Events, Track Partnerships, Racing School Referrals, Basic Parts/Services Marketplace.

- Stage 4 – Scaled Monetization (250,000+ users): Enable Advanced Marketplace (parts/services), Professional Racing Integration, Insurance Partnerships, Mechanic Networks, Data Monetization (fleet analytics, anonymized insights).

- Technical Implementation: Feature flags per monetization module (subscriptions_enabled, marketplace_enabled, etc.), threshold logic checked at login, admin override dashboard, gradual rollout with monitoring.

# 🚗 ThrottleMeet – Comprehensive Full-Stack Development Roadmap (Complete Prompts, Export Version)

## ⛳ Global Build Non-Negotiables

- Do not simplify; preserve full scope.

- Treat warnings as errors; fix all errors/warnings for a clean build.

- Concurrency safety: enable actor data race checks; eliminate data races.

- Accessibility/performance verified with Instruments.

- Internationalization: Unicode/RTL, localized dates/currency/units (mi↔km), pseudo-localization passes.

- Privacy/consent: ATT where required; clear purpose strings; export/delete data flows.

## 🧱 Full-Stack Architecture Overview

- Frontend:

- - iOS (Primary): SwiftUI + SwiftData + Combine, MapKit, WeatherKit, SiriKit, Vision, CoreML, StoreKit 2, Multipeer Connectivity, BackgroundTasks, CarPlay, Widgets.

- - Web Dashboard: Next.js + TypeScript + Tailwind (Admin, Analytics, CMS).

- - PWA: React + PWA (offline, push, cross-platform).

- Backend:

- - Node.js + TypeScript (Express/Fastify).

- - Database: PostgreSQL + PostGIS, Redis, optional MongoDB.

- - Real-time: Socket.io, WebRTC, RTMP/LiveKit/Agora.

- Infrastructure & Services:

- - AWS/GCP/Azure. Recommended AWS: ECS/EKS, RDS, ElastiCache, S3+CloudFront, Lambda, API Gateway, Cognito.

- - Media: AWS IVS or Agora, FFmpeg, Cloudinary/ImageKit.

- - DevOps: Docker, Kubernetes, GitHub Actions, Terraform.

## Pre-Phase 0: Core Data Models & Foundation

- SwiftData models: Event, Route, RouteWaypoint, UserProfile, VehicleProfile, SocialPost, Group, Track, LocationRecord, CachedLocation. (supports photos, videos, and live streaming)

- RallyType enum: .trackDay, .carMeet, .cruise, .autoX, .dragRace, .socialShare.

- Core Data App Groups for shared data between app/widgets.

- Tabs: Events, Discover, Social, Profile. (supports photos, videos, and live streaming)

- Sample data generators.

- Auth: Sign in with Apple + Facebook Login (linkable).

- Backend: Init Node/TS project, Prisma/ORM, Postgres+PostGIS, Redis, CI/CD.

## Phase 1: App Foundation & Architecture

- SwiftUI + SwiftData; modular feature folders.

- CloudKit + Keychain for Apple ecosystem niceties.

- Core Location for maps/geofencing.

- Backend base: Node.js/TS API, Postgres, Redis, RLS-like guards.

- Security: JWT refresh rotation, input validation, CORS, least-privilege IAM.

## Phase 2: Views & Event Features (supports photos, videos, and live streaming)

- Enhanced Event Categories & Filtering.

- Event Check-in (QR).

- Event Photo Sharing. (supports photos, videos, and live streaming)

- Real-time Event Updates.

- Weather integration for events.

- Capacity & Waitlist Management.

- Car Show Judging & Voting.

- External Integration: Eventbrite, Facebook Events (where permitted), Car Clubs.

## Phase 2A: Event Source Scraping & Aggregation

- Goal: Continuously ingest and deduplicate public automotive events.

- Sources: Eventbrite, Meetup, Ticketmaster, Venue APIs, RSS/ICS feeds, Partner uploads, Facebook Events (policy-compliant).

- Backend Ingestion Pipeline: adapter pattern, normalizer, staging tables, deduplication rules, conflict resolution.

- Storage: event_ingest_raw, event_ingest_staging, events, event_merge_audit.

- Compliance: robots.txt, ToS, GDPR/CCPA, takedown flows, no login bypass.

- Mobile UX: source badges, filtering, event claim flow.

## Phase 3: AI & Advanced Features

- CoreML-powered recommendations.

- Social Intelligence Engine (opt-in, Facebook/Instagram). (supports photos, videos, and live streaming)

- Recommendation scoring: interests, location, social proof, trending, timing.

- Vision: object detection, QR scanning.

- Analytics dashboards.

## Phase 4: Route Creation & Cruise Experience

- 1A Route Creation: MapKit builder, drag/drop waypoints.

- 1B Route Sharing & Groups: QR codes, participant management, location sharing.

- 1C Navigation: Export to Apple Maps/Google/Waze.

- 1D Group Communication & Safety: Multipeer PTT, emergency alerts, lead/sweep roles.

## Phase 5: Adaptive UI & Accessibility

- Adaptive layouts for iPhone/iPad/Watch.

- Accessibility: VoiceOver, dynamic text, high contrast.

- SiriKit voice commands for events/routes.

- CarPlay integration.

## Phase 6: Testing & Optimization

- Unit/UI/snapshot tests.

- Load testing backend APIs.

- GPX/KML route export + versioning.

- Closed beta testing.

- Ingest QA for event deduplication/precision.

## Phase 7: Monetization

- Hybrid monetization: subscriptions, IAPs, commissions, sponsorships.

- StoreKit 2 for iOS; backend App Store Server API for validation.

- Premium tiers: $9.99/$19.99.

- Commissions: Events (12%), Routes (30%), Streaming (15%). (supports photos, videos, and live streaming)

## Phase 7A: Expanded Revenue Streams

- Track partnerships ($999–$3,999/mo).

- VIP packages ($1,499–$4,999).

- Corporate events (25% fee).

- Racing school referrals (12–15%).

- Eco-monetization: carbon offsets, route costs.

- Future: NFTs, influencer marketplace, international rallies.

## Phase 8: Community & Engagement (Talky Integration) (supports photos, videos, and live streaming)

- Forums, chat, UGC tools.

- Ratings & reviews, achievements.

- Group management for car clubs.

- Talky Multipeer Comms: offline PTT, emergency broadcast, passenger chat, offline texts.

- Event ingestion synergy: report incorrect events, claim events.

## Phase 9: Security & Admin Protection

- Admin Owner Layer: hardcoded device UUID, biometrics, Apple ID, emergency override passcode.

- User Security: Apple + Facebook Login, MFA, encryption.

- Privacy: granular sharing, GDPR/CCPA compliance, export/delete flows.

- Backend security: WAF, audit logs, rate limiting, least-privilege roles.

## Phase 10: Weather & Environmental

- WeatherKit forecasts, alerts, seasonal suggestions.

- Driving condition warnings (rain, wind, snow).

- Environmental features: AQI, UV index, eco-routing.

## Phase 11: QR & Digital Identity

- QR check-ins for events.

- Profile QR codes (digital business cards).

- Apple Wallet ticket integration.

- Dynamic QR with validation.

## Phase 12: Background Services & Widgets

- Smart contextual notifications.

- Background sync for events/routes.

- Widgets: events, routes, groups.

- Live Activities: lock screen tracking.

- Battery/Data optimization.

## Phase 13: Marketing & Promotion

- Targeted campaigns for car clubs.

- Influencer partnerships.

- Referral/loyalty rewards.

- App Store optimization, press kit.

- Ingest marketing: partner event pages, organizer onboarding.

## Phase 14: Feedback & Iteration

- Feedback loops with users.

- Analytics-driven updates.

- Regular UI/UX refinements.

- Alignment with iOS releases.

- Iterate on ingestion scoring, moderation, duplicate handling.

## Future Enhancements

- Android version.

- Full Web dashboard + Organizer Portal.

- Car diagnostics integration.

- EV charging station maps.

- ARKit navigation.

- Marketplace for car parts/services.

- Professional racing event integration.

# 💰 ThrottleMeet – Comprehensive Monetization Strategy (Export Version)

## Phase 7: Core Monetization

- Hybrid model: subscriptions, in-app purchases, commissions, sponsorships.

- Premium Subscriptions:

- - Premium Tier: $9.99/month (core premium features).

- - Pro Tier: $19.99/month (advanced analytics, organizer tools).

- In-App Purchases: feature unlocks $2.99–$9.99 (e.g., extra routes, premium badges).

- Commissions:

- - Events: 12% (premium positioning, above 2–4% industry average).

- - Route Marketplace: 30% (matches marketplace norms).

- - Live Streaming: 15% (competitive with Twitch/YT).

- Sponsored Content: branded events, promoted routes, venue partnerships.

- Payment Gateways: StoreKit 2 (iOS), App Store Server API, Apple Pay, Stripe Connect (for marketplace payouts).

## Phase 7A: Expanded Revenue Streams

- Track Partnerships: $999–$3,999/month + 8–20% booking commissions.

- VIP Packages: $1,499–$4,999 (earn $449–$1,499 per booking).

- Corporate Events: base $5,000 + 25% coordination fee.

- Racing School Referrals: 12–15% commissions on $1,295–$4,995 programs.

- Track Day Performance Tracking: subscription add-on.

- Eco-Monetization: carbon offset marketplace, route cost calculators.

- Future Features: NFTs/collectibles, international rallies, influencer marketplace.

## Premium Experience Services

- Route Certification Program – paid 'Verified Scenic Route' badge.

- VIP Event Access – exclusive ticketing revenue split.

- Automotive Concierge – subscription add-on for high-end drivers.

- Track Day Booking Platform – % commissions from partner tracks.

## Automotive Services Ecosystem

- Insurance Partnerships – app-driven safe driver discounts.

- Certified Mechanic Network – verified, rated automotive services.

- Mobile Detailing Marketplace – on-demand event services.

- Automotive Photography – premium car shoot bookings. (supports photos, videos, and live streaming)

## Education & Certification

- Automotive Masterclasses – paid courses.

- Safety Certification Programs – partner with driving schools.

- Expert Consultation Calls – 1:1 sessions with professionals.

## B2B Revenue Streams

- White Label Platform – license to OEMs/dealerships.

- Corporate Event Management – plan/host events for businesses.

- Influencer Marketing Platform – connect automotive brands with creators.

## Strategic Justifications

- 12% event commission positions ThrottleMeet as a premium automotive platform.

- Revenue funds innovation, infrastructure scaling, and premium marketing.

- Competitive positioning against Eventbrite/Meetup while adding social + route integration.

- Projected Conservative Revenue: $24,250/month → $291,000 annually (scalable to $50k+/mo).

# 📋 ThrottleMeet – Comprehensive Features List (Export Version)

## Event Management System

- Event Discovery: search/filter events (shows, track days, cruises).

- Event Creation workflow: location, scheduling, attendee mgmt.

- QR Check-ins with Live Activities.

- Event Categories (Car Shows, Track Days, Cruises, Motorsports).

- Attendee Mgmt: registration, waitlist, comms.

- Event Updates: live push updates.

- Photo Gallery sharing. (supports photos, videos, and live streaming)

- Recurring Events support.

- Advanced: source scraping (Eventbrite, FB, Car Clubs), weather integration, emergency contact, real-time capacity monitoring.

## Route & Navigation System

- Interactive Route Builder with waypoints.

- Cruise route planning (scenic points).

- GPS Navigation with voice guidance.

- Route Analysis: elevation, distance, difficulty.

- Route Sharing: ratings/reviews.

- Offline Maps support.

- Route Categories: Scenic, Coastal, Urban, Mountain.

- Advanced: AI route recs, traffic integration, route validation, HUD, completion tracking.

## Communication & Safety

- Walkie-Talkie Service (Multipeer Connectivity).

- Location Sharing with groups.

- Direct Messaging.

- Emergency Broadcasting (with GPS).

- Lead/Sweep car channels.

- Participant Tracking with safety alerts.

- Advanced: off-route detection, help requests, automatic safety monitoring.

## Social & Community (supports photos, videos, and live streaming)

- User Profiles with cars/preferences.

- Social Feed with likes/comments. (supports photos, videos, and live streaming)

- Community Groups (cruise org). (supports photos, videos, and live streaming)

- Photo Sharing (events/routes). (supports photos, videos, and live streaming)

- User Discovery (nearby).

- Friend System + Achievements.

- Advanced: group chat, ratings/reviews, moderation, external social integration.

## Live Streaming

- Event live streaming.

- Multi-viewer support.

- Discovery of live streams.

- Interactive chat.

- Adaptive quality streaming.

- Creator tools for stream setup.

- Advanced: analytics, moderation tools, background streaming.

## AI & Recommendation Engine

- Event recs: ML personalization.

- Route recs: based on history/preferences.

- Cruise route optimization.

- Preference Learning from behavior.

- Context-aware (time, weather, location).

- Advanced: collaborative filtering, predictive attendance analytics.

## Analytics & Insights Dashboard

- User driving stats.

- Route analytics (completion, performance).

- Event analytics (attendance, engagement).

- Performance tracking with suggestions.

- Interactive visual dashboards.

- Advanced: predictive insights, community comparisons.

## CarPlay & Vehicle Integration

- CarPlay dashboard for events/routes.

- Real-time speed display.

- Voice commands via Siri.

- Safe-driving UI.

- Advanced: speed limit warnings, focus mode integration.

## Offline Functionality

- Offline Maps.

- Cached event/route/user data.

- Offline navigation + sync.

- Storage management.

- Advanced: efficient compression, background sync.

## QR & Digital Identity

- Event check-in via QR.

- Profile QR codes (digital cards).

- Apple Wallet tickets.

- Dynamic QR with validation.

## Weather & Environmental

- Route weather integration.

- Event weather alerts.

- Safety alerts for weather.

- Seasonal route suggestions.

- Advanced: AQI, UV, wind, precipitation awareness.

## Authentication & Security

- Sign in with Apple + Facebook Login.

- MFA options.

- Granular privacy settings.

- Encrypted storage with Keychain.

- GDPR-compliant data handling.

## Background Services & Notifications

- Contextual notifications.

- Background location tracking.

- Sync services.

- Emergency monitoring.

- Advanced: efficient background refresh, push with rich content.

## Widgets & Live Activities

- Route navigation control widget.

- Upcoming events widget.

- Location sharing widget.

- Driving focus mode widget.

- Event/Route Live Activities.

## iOS 18 Enhancements

- TipKit for onboarding.

- Live Activities integration.

- Interactive widgets.

- Focus Mode integration.

- Accessibility support.

- Enhanced Siri/Control Center integration.

## Technical Excellence & Architecture

- SwiftData integration.

- Async/await concurrency.

- Error handling.

- Memory mgmt & perf optimization.

- Unit/UI test frameworks.

- Modular, scalable architecture.