ThrottleMeet Playbook v1
Driveline Collective LLC

1. Product Vision
Mission:
ThrottleMeet is a mobile platform designed to organize, coordinate, and enhance real-world automotive events by combining event discovery, real-time location, and group communication into a single system.

Core Problem:
Car communities are fragmented across social media, messaging apps, and navigation tools.

Solution:
ThrottleMeet centralizes event creation, RSVP tracking, chat, live map presence, and convoy coordination.

Target User:
Car enthusiasts, car clubs, event organizers, rally participants.

2. MVP / MLP Scope
Core Tabs:
Events, Map, Convoy, Profile

Core Features:
Event Creation, Discovery, RSVP, Chat, Map Pins, Navigation, Convoy Presence

Deferred Features:
Voice, Payments, Social feed, Routes

3. System Architecture
📐 3. System Architecture (Expanded)

3.1 Architectural Philosophy

ThrottleMeet is built using a controlled, integration-first architecture designed to prevent fragmentation, duplication, and partial feature implementation.

Core Principles

- Single Source of Truth

  - Each feature has one authoritative data model

  - No duplicated tables, services, or flows

- Backend-Driven Integrity

  - Supabase enforces rules via RLS and constraints

  - Frontend reflects state, not defines it

- Feature Isolation with Integration

  - Features are modular in code

  - But fully integrated at the data and service layer

- No Parallel Systems

  - Never build alternate versions of the same feature

  - Refactor or replace — do not stack

- End-to-End Completion Required

  - A feature is not complete until:

    - UI works

    - backend is connected

    - security is enforced

    - errors are handled

3.2 High-Level Architecture

Frontend (Flutter)

- Presentation Layer (UI)

- Application Layer (State / Providers)

- Domain Layer (Models / Entities)

- Data Layer (Repositories / Services)

Backend (Supabase)

- PostgreSQL Database

- Row Level Security (RLS)

- Supabase Auth

- Realtime Channels (selective)

- Edge Functions (privileged logic only)

Integration Layer

- API calls via Supabase client

- Realtime subscriptions where required

- External integrations (maps, voice, payments)

3.3 Flutter Application Structure

The Flutter app follows a feature-first modular structure.

Folder Structure (Standardized)

lib/

core/

config/

theme/

utils/

services/ (global services)

features/

auth/

events/

chat/

map/

convoy/

profile/

shared/

widgets/

models/

### Layer Responsibilities

#### 1. UI Layer

- Screens and widgets only

- No business logic

- No direct database calls

#### 2. State Layer (Providers / Controllers)

- Manages UI state

- Calls repositories

- Handles loading, success, error states

#### 3. Repository Layer

- Acts as interface between UI and backend

- Translates app logic into database operations

#### 4. Service Layer

- Handles external systems:

  - Supabase client

  - location services

  - navigation apps

  - future: LiveKit, Stripe

## 3.4 Backend Architecture (Supabase)

### Database

- PostgreSQL is the primary source of truth

- All application state must be persisted here

### RLS (Row Level Security)

- Enabled on ALL tables

- Default behavior: deny access

- Policies explicitly grant access

### Auth

- Supabase Auth handles:

  - user identity

  - session management

- All data access is tied to auth.uid()

## 3.5 Edge Functions

### Purpose

Edge functions handle privileged or sensitive operations that must not be trusted to the client.

### Examples

- Voice token generation (LiveKit)

- Payment processing (Stripe)

- Multi-table transactional logic

### Rules

- No secrets stored in client

- All sensitive logic runs server-side

- Must validate user identity before execution

## 3.6 Realtime Architecture

### Used For

- Chat messages

- Convoy live location (optional optimization)

### Rules

- Only use realtime where necessary

- Avoid over-subscribing

- Always handle fallback states

## 3.7 Feature Flags

Feature flags are used to prevent incomplete systems from breaking the app.

### Current Flags

- enableLiveKitVoice = false

- enableStripePayments = false

### Rules

- Incomplete features must be gated

- UI must respect flags

- Backend must not assume feature is active

## 3.8 External Integrations

### Navigation

- Apple Maps

- Google Maps

- Waze

### Future Integrations

- LiveKit (voice)

- Stripe (payments)

- Firebase (notifications / analytics)

## 3.9 Data Flow Standard

Every feature must follow this flow:

UI → Provider → Repository → Supabase → Database

↓

RLS Enforcement

Response returns:

Database → Repository → Provider → UI

## 3.10 Anti-Patterns (Strictly Prohibited)

These are based directly on issues from the current build.

❌ Direct database calls from UI

❌ Duplicate tables or schemas

❌ Multiple RSVP systems

❌ Multiple chat implementations

❌ Partial feature wiring

❌ Silent failures (no error handling)

❌ Hardcoded secrets

❌ Client-side security assumptions

❌ Unused or orphaned files

## 3.11 Definition of “Architecturally Complete”

A feature is considered complete only when:

- Data model exists and is correct

- RLS policies are enforced

- Repository methods are implemented

- UI is fully connected

- Error states are handled

- Feature passes smoke test

- No duplicate or unused code exists

# 🗄️ 4. Database & RLS Model (Expanded)

## 4.1 Database Philosophy

The database is the single source of truth for all application state.

### Core Principles

- Data Integrity First

  - The database enforces correctness

  - The frontend cannot override rules

- Explicit Ownership

  - Every row must have a clear owner or scope

  - Ownership determines access via RLS

- No Ambiguity

  - Each table has one purpose

  - No overlapping or duplicated responsibilities

- Security by Default

  - All tables are private unless explicitly opened via RLS

## 4.2 Table Design Standards

Every table must follow these required fields:

id uuid primary key default gen_random_uuid(),

created_at timestamp with time zone default now(),

updated_at timestamp with time zone default now()

### Conditional Fields

- user_id uuid → when row belongs to a user

- event_id uuid → when row belongs to an event

## 4.3 Core Tables (Canonical)

### 1. profiles

Represents users.

Fields:

- id (auth.uid)

- username

- avatar_url

- created_at

Ownership:

- user owns their profile

### 2. events

Represents all car meets.

Fields:

- id

- creator_id

- title

- description

- location_name

- latitude

- longitude

- start_time

- end_time

- status

Ownership:

- owned by creator_id

### 3. event_attendees (RSVP System)

Fields:

- id

- event_id

- user_id

- status (going, not_going)

Constraints:

- UNIQUE(event_id, user_id)

Purpose:

- single source of truth for attendance

### 4. chat_rooms

Fields:

- id

- event_id

Rules:

- one chat room per event

Constraint:

- UNIQUE(event_id)

### 5. chat_messages

Fields:

- id

- chat_room_id

- user_id

- message

- created_at

### 6. chat_room_participants

Fields:

- id

- chat_room_id

- user_id

Purpose:

- explicit access control layer

### 7. drive_members (Convoy System)

Fields:

- id

- event_id

- user_id

- last_lat

- last_lng

- updated_at

Constraints:

- UNIQUE(event_id, user_id)

## 4.4 Relationships (Critical)

- profiles.id → auth.users.id

- events.creator_id → profiles.id

- event_attendees.user_id → profiles.id

- event_attendees.event_id → events.id

- chat_rooms.event_id → events.id

- chat_messages.chat_room_id → chat_rooms.id

- drive_members.event_id → events.id

## 4.5 Event Lifecycle Enforcement

Event status must be enforced at the database level.

### Allowed Values:

- published

- active

- postponed

- cancelled

- completed

### Rules:

- only published/active events are visible

- cancelled events:

  - block RSVP changes

  - block chat access

  - block convoy participation

## 4.6 RSVP Model (Strict Rules)

This is one of the most sensitive systems.

### Rules:

- one RSVP per user per event

- cannot duplicate records

- status drives:

  - chat access

  - convoy eligibility

  - attendee count

### Anti-Pattern:

❌ multiple RSVP tables

❌ status stored in multiple places

## 4.7 Chat Access Model

Chat is event-scoped and RSVP-gated.

### Access Requirements:

User must:

- have RSVP = going

- be part of chat_room_participants

### Enforcement:

- done via RLS, not frontend checks

## 4.8 Convoy Model

Convoy presence is tied to event participation.

### Rules:

- only RSVP = going users can join convoy

- each user has one active convoy record per event

- location updates overwrite previous values

## 4.9 Row Level Security (RLS) — Core Model

RLS is mandatory on ALL tables.

### Default Rule

ALTER TABLE table_name ENABLE ROW LEVEL SECURITY;

No access is allowed until policies are defined.

## 4.10 RLS Policy Patterns

### Profiles

Users can view their own profile

Users can update their own profile

### Events

Anyone can view published events

Creator can update their own event

### Event Attendees

Users can insert their own RSVP

Users can update their own RSVP

Users can view attendees for events they can access

### Chat Rooms

Users can view chat room only if RSVP = going

### Chat Messages

Users can send messages only if RSVP = going

Users can read messages only if RSVP = going

### Drive Members

Users can update only their own location

Users can view convoy participants only if RSVP = going

## 4.11 RLS Enforcement Strategy

Every table must answer:

- Who owns this data?

- Who can read it?

- Who can write it?

- Under what conditions?

If unclear → the design is wrong.

## 4.12 Edge Function Boundaries

Used when:

- logic spans multiple tables

- requires elevated privileges

- involves secrets

### Examples:

- creating event + chat room atomically

- generating voice tokens

- handling subscriptions

## 4.13 Data Integrity Constraints

Must be enforced at DB level:

- UNIQUE(event_id, user_id) for RSVP

- UNIQUE(event_id) for chat_rooms

- NOT NULL where required

- Foreign key constraints

## 4.14 Migration Rules

- every schema change must be versioned

- never edit production tables manually

- use:

  - supabase migration new

  - supabase db push

## 4.15 Anti-Patterns (From Current Build Lessons)

❌ Missing RLS on tables

❌ Multiple sources of truth (RSVP, chat)

❌ Silent policy failures

❌ Weak or overly broad access rules

❌ Client-side access control

❌ Untracked schema changes

❌ Orphaned tables

## 4.16 Definition of “Database Complete”

A feature is database-complete only when:

- table exists and is normalized

- relationships are defined

- constraints are enforced

- RLS policies are correct

- test queries validate access behavior

# 5. Event Lifecycle Model
States:
published, active, postponed, cancelled, completed

6. RSVP System
Source:
event_attendees

Rules:
One record per user per event, drives chat and convoy access

7. Chat System
One chat per event, RSVP required for access

8. Map & Location System
Event pins, external navigation, convoy live location

9. Convoy System
Real-time coordination, live user positions

🔐 10. Security Model (Expanded)

## 10.1 Security Philosophy

ThrottleMeet follows a zero-trust, backend-enforced security model.

### Core Principles

- Trust Nothing from the Client

  - All client input is untrusted

  - The frontend cannot grant access or enforce rules

- Backend is the Authority

  - Supabase (Postgres + RLS) enforces all permissions

  - Access is determined at the database level

- Least Privilege Access

  - Users only access what they absolutely need

  - No broad or open permissions

- Security by Default

  - All data is private unless explicitly exposed via policy

## 10.2 Authentication Model

### Provider

- Supabase Auth

### Supported Methods

- Email/password

- OAuth (Google, Apple, Facebook)

### Identity

- Every user is identified by:

  - auth.uid()

### Rules

- All database access must be tied to auth.uid()

- No anonymous access to sensitive data

## 10.3 Authorization Model (RLS)

Authorization is handled exclusively through Row Level Security (RLS).

### Rules

- RLS enabled on ALL tables

- No table accessible without explicit policies

- Policies must reflect real ownership and logic

## 10.4 Access Control Patterns

### Ownership-Based Access

User can access data they own.

Example:

- profile

- RSVP record

- convoy position

### Relationship-Based Access

User can access data if connected via another table.

Example:

- chat access requires RSVP = going

- convoy visibility requires event participation

### Public Access (Limited)

Used only when safe.

Example:

- viewing published events

## 10.5 Data Exposure Rules

### Public Data

- event listings (published only)

### Restricted Data

- attendee lists (contextual)

- chat messages (RSVP-gated)

- convoy positions (event-gated)

### Private Data

- user profile edits

- user-specific actions

## 10.6 Sensitive Operations (Edge Functions Required)

These operations must NEVER be handled directly by the client:

- token generation (LiveKit)

- payment processing (Stripe)

- multi-table transactions

- admin-level actions

## 10.7 Secret Management

### Rules

- no secrets stored in client code

- all secrets stored in Supabase environment

### Examples:

- LIVEKIT_API_KEY

- STRIPE_SECRET_KEY

## 10.8 Input Validation

All input must be validated at:

### 1. Client (UX-level)

- prevent obvious bad input

### 2. Backend (REQUIRED)

- enforce constraints

- sanitize inputs

- validate types

## 10.9 RLS Enforcement Examples

### Events

Users can view published events

Creators can update their own events

### RSVP

Users can insert/update their own RSVP

### Chat

Users can read/write only if RSVP = going

### Convoy

Users can update only their own location

Users can view convoy only if RSVP = going

## 10.10 Common Security Failures (Must Avoid)

❌ Missing RLS on tables

❌ Overly broad policies (e.g., “allow all”)

❌ Client-side access control

❌ Hardcoded secrets

❌ Exposing internal IDs unnecessarily

❌ Trusting frontend validation

## 10.11 Data Integrity Protection

### Must Enforce:

- foreign keys

- unique constraints

- NOT NULL fields

### Example:

- one RSVP per user per event

- one chat room per event

## 10.12 Realtime Security

### Rules:

- only subscribe to authorized channels

- never expose unrestricted streams

- validate user before joining channel

## 10.13 API & Edge Function Security

### Requirements:

- verify user identity inside function

- validate request payload

- reject unauthorized requests

## 10.14 Logging & Monitoring

Track:

- failed auth attempts

- RLS denials

- edge function errors

- unusual activity patterns

## 10.15 Security Testing

Every feature must be tested for:

- unauthorized access attempts

- invalid input handling

- RLS enforcement

- edge function protection

## 10.16 Definition of “Secure Feature”

A feature is secure when:

- RLS policies enforce access

- no sensitive logic is client-side

- inputs are validated

- no secrets are exposed

- unauthorized access is impossible

## 10.17 Incident Response Protocol

If a security issue is discovered:

- immediately disable affected feature (if needed)

- identify root cause

- patch backend first

- rotate exposed secrets

- re-test all access paths

## 10.18 Security Anti-Patterns (From Current Build)

❌ relying on UI to restrict access

❌ partial RLS coverage

❌ mixing public and private data improperly

❌ missing validation in edge functions

# ⚙️ 11. Development Workflow & Claude Rules (Expanded)

## 11.1 Development Philosophy

ThrottleMeet is built using a controlled, prompt-driven development system.

Development is not ad hoc.

It is structured, repeatable, and validated at every step.

### Core Principles

- No Freeform Coding

  - All work must originate from structured prompts

  - Prevents drift, duplication, and hidden assumptions

- Architecture Before Code

  - Never build UI or features before:

    - data model

    - RLS

    - integration plan

- Integration Over Speed

  - A slower, complete feature is better than a fast, broken one

- Validation at Every Step

  - Each phase must be verified before continuing

## 11.2 The Core Build Cycle

Every feature and system follows this exact sequence:

### 1. Define

- Feature scope

- Data model

- Ownership rules

- Integration points

### 2. Build

- Database tables

- RLS policies

- services and repositories

- UI components

### 3. Integrate

- Connect UI to backend

- Verify data flow

- Confirm dependencies

### 4. Validate

- Run test cases

- confirm RLS behavior

- check edge cases

### 5. Clean

- remove unused code

- consolidate logic

- ensure single source of truth

## 11.3 Claude Role Definition

Claude is not just a code generator.

Claude acts as:

- System Architect

- Senior Backend Engineer

- Senior Flutter Engineer

- Security Reviewer

- Integration Auditor

Claude must always:

- explain assumptions

- identify risks

- verify integration

- enforce playbook rules

## 11.4 Claude Prompt Rules

Every prompt must:

### REQUIRED

- define the role Claude should take

- include context (ThrottleMeet app)

- define constraints (stack, architecture)

- specify output format

- request validation and integration checks

### Example Structure

You are a senior Flutter + Supabase engineer working on ThrottleMeet.

Follow the ThrottleMeet Playbook.

Task:

[clear objective]

Requirements:

- [specific constraints]

Output:

- [what must be produced]

Also include:

- integration checks

- security considerations

## - cleanup tasks

11.5 Prompt Phases (MANDATORY ORDER)

Claude must be used in phases, not random tasks.

### Phase 1 — Architecture

- define system

- define data model

- define relationships

### Phase 2 — Backend

- tables

- migrations

- RLS policies

### Phase 3 — App Foundation

- project structure

- services

- repositories

- navigation

### Phase 4 — Feature Implementation

- one feature at a time

- fully completed before next

### Phase 5 — Integration Audit

- verify all connections

### Phase 6 — Security Audit

- validate RLS, secrets, access

### Phase 7 — Smoke Testing

- end-to-end validation

## 11.6 Antigravity Usage Rules

Antigravity is used as a controlled execution environment, not a sandbox.

### Rules:

- do not run multiple prompts at once

- complete one phase before starting another

- review outputs before applying changes

- never accept partial implementations

## 11.7 Code Acceptance Criteria

Claude output is only accepted if:

- matches playbook architecture

- integrates with existing system

- includes error handling

- includes validation steps

- does not introduce duplication

## 11.8 Definition of “Feature Complete”

A feature is complete only when:

- backend is implemented

- RLS is enforced

- UI is connected

- integration is verified

- errors are handled

- smoke test passes

- no duplicate logic exists

## 11.9 Integration Checks (Required Every Time)

Claude must always confirm:

- UI → Repository → Database connection

- correct table usage

- correct RLS behavior

- no orphaned flows

- no duplicated services

## 11.10 Error Handling Standard

Every feature must:

- show user-friendly error messages

- never expose raw exceptions

- handle:

  - network failures

  - permission issues

  - missing data

## 11.11 Logging & Debugging

- log meaningful events (not noise)

- track:

  - failed requests

  - permission denials

  - integration failures

## 11.12 Anti-Patterns (Strictly Prohibited)

❌ Freeform prompting

❌ Building UI before backend

❌ Skipping RLS

❌ Partial feature builds

❌ Multiple implementations of same feature

❌ Accepting unverified code

❌ Ignoring integration failures

## 11.13 Recovery Protocol

If something breaks:

- stop adding features

- identify root cause

- fix at source (not workaround)

- re-run integration checks

- re-test full flow

## 11.14 Definition of “System Healthy”

The system is healthy when:

- all core flows work end-to-end

- no silent failures exist

- no duplicate systems exist

- RLS is consistently enforced

- Claude outputs are predictable and clean

# 🧩 12. Feature Build Standard (Expanded)

## 12.1 Purpose

This standard defines the required steps for building any feature in ThrottleMeet.

No feature is considered complete unless it follows this full process.

## 12.2 Feature Definition Requirements (Before Building)

Before any code is written, the feature must be clearly defined.

### Required Inputs:

- Feature name

- Purpose

- User interaction flow

- Data requirements

- Dependencies on other systems

### Example:

Feature: RSVP to Event

Purpose: Allow users to register attendance

Dependencies: events, profiles

## 12.3 Step 1 — Data Model Design

Every feature begins with the database.

### Requirements:

- define table(s)

- define fields and types

- define relationships

- define ownership

- define constraints

### Must Include:

- primary keys

- foreign keys

- unique constraints

- required fields

## 12.4 Step 2 — RLS Policy Design

Every feature must include security.

### Define:

- who can read data

- who can insert data

- who can update data

- who can delete data

### Requirements:

- policies must match ownership rules

- no broad or open access

## 12.5 Step 3 — Backend Implementation

### Includes:

- migrations

- constraints

- indexes (if needed)

- triggers (if needed)

### Rules:

- no manual DB edits

- all changes must be versioned

## 12.6 Step 4 — Service Layer

Create or extend services to interact with backend.

### Responsibilities:

- call Supabase APIs

- handle responses

- manage errors

### Rules:

- no UI calls directly to Supabase

- services must be reusable

## 12.7 Step 5 — Repository Layer

Acts as abstraction between UI and backend.

### Responsibilities:

- coordinate service calls

- transform data for UI

- enforce business logic

## 12.8 Step 6 — UI Implementation

### Requirements:

- clean, consistent layout

- uses provider/state layer

- no business logic inside UI

### Must Include:

- loading states

- success states

- error states

## 12.9 Step 7 — Integration

This is where most builds fail — this step is mandatory.

### Must Verify:

- UI correctly calls repository

- repository correctly calls service

- service correctly interacts with database

- correct tables are used

## 12.10 Step 8 — Error Handling

Every feature must handle:

- network failures

- permission errors (RLS)

- invalid input

- missing data

### Rules:

- no silent failures

- no raw error messages exposed

## 12.11 Step 9 — Edge Case Handling

Identify and handle:

- duplicate actions

- empty states

- expired events

- invalid user states

## 12.12 Step 10 — Smoke Testing

Every feature must be tested in real conditions.

### Requirements:

- test on physical device

- test full user flow

- test failure scenarios

## 12.13 Step 11 — Cleanup

After feature is working:

- remove unused code

- remove duplicate logic

- consolidate services

- verify single source of truth

## 12.14 Feature Checklist (MANDATORY)

Before marking complete, confirm:

- Data model exists

- RLS policies enforced

- Backend implemented

- Service layer created

- Repository implemented

- UI complete

- Integration verified

- Error handling complete

- Edge cases handled

- Smoke test passed

- Cleanup complete

## 12.15 Feature Completion Standard

A feature is complete only when:

- it works end-to-end

- it is secure

- it is fully integrated

- it is clean (no duplication)

## 12.16 Anti-Patterns (From Previous Build)

❌ Building UI before backend

❌ Skipping RLS

❌ Partial integration

❌ Multiple implementations

❌ No error handling

❌ Ignoring edge cases

## 12.17 Definition of “Production-Ready Feature”

A production-ready feature:

- behaves predictably

- handles all expected scenarios

- does not break other systems

- meets playbook standards

# 13. Integration Rules
No duplicate flows, UI must map to backend

14. Testing & Smoke Tests
Core loop: Event → RSVP → Chat → Map → Convoy

15. Deployment & Environment
Secure secrets, versioned migrations

16. Known Risks
Partial integrations, missing RLS, duplicate logic

17. Onboarding Guide
Read playbook, follow workflow, avoid parallel systems

# 🔗 18. Integration & System Validation (NEW SECTION)

## 18.1 Purpose

This section defines how ThrottleMeet ensures that:

- every feature is fully connected

- every system behaves correctly end-to-end

- no hidden failures exist

This is the final gate before anything is considered complete.

## 18.2 Integration Philosophy

### Core Principles

- Nothing Exists in Isolation

  - Every feature must connect to:

    - database

    - services

    - UI

- End-to-End or Not Done

  - Partial implementation = incomplete feature

- Visibility Over Assumption

  - Errors must be visible

  - Systems must prove they work

## 18.3 Standard Data Flow Verification

Every feature must validate this chain:

UI → Provider → Repository → Service → Supabase → Database

↓

RLS Enforcement

Then back:

Database → Service → Repository → Provider → UI

## 18.4 Integration Checklist (MANDATORY)

Every feature must pass:

- UI triggers correct action

- repository method is called

- service executes correct query

- correct table is used

- RLS allows valid access

- RLS blocks invalid access

- response returns expected data

- UI updates correctly

## 18.5 Core System Validation (MLP Loop)

This is your primary smoke test loop:

### Flow:

- Create Event

- Discover Event

- RSVP to Event

- Enter Event Chat

- View Event on Map

- Get Directions

- Join Convoy

- Update Location

## 18.6 Required Validation for Each Step

### Event Creation

- event saved in database

- chat room created

- event visible in list

### RSVP

- record created/updated

- attendee count updates

- duplicate RSVP prevented

### Chat

- access restricted correctly

- messages send and receive

- non-RSVP users blocked

### Map

- event appears as pin

- correct coordinates used

### Convoy

- user joins successfully

- location updates correctly

- only eligible users visible

## 18.7 Failure Detection Rules

Failures must never be silent.

### Must Detect:

- empty UI with no explanation

- failed network calls

- RLS denials

- missing data

### Required Behavior:

- show user-friendly message

- log detailed error

## 18.8 Integration Break Indicators

Immediate red flags:

- UI loads but shows nothing

- action appears to succeed but data not saved

- duplicate records appear

- chat accessible without RSVP

- convoy shows incorrect users

## 18.9 Regression Prevention

After any change:

- re-run full MLP loop

- verify no existing feature broke

- confirm no schema conflicts

## 18.10 Logging Requirements

System must log:

- failed database operations

- permission denials

- edge function failures

- unexpected null responses

## 18.11 Validation Environments

### Local / Dev

- test new features

### Staging (optional future)

- test integration

### Production

- only validated features

## 18.12 Definition of “Integration Complete”

A feature is integration-complete when:

- works end-to-end

- passes MLP loop

- handles errors correctly

- does not break other features

## 18.13 Anti-Patterns (From Current Build)

❌ assuming feature works without testing

❌ skipping full flow validation

❌ ignoring partial failures

❌ not testing RLS behavior

❌ relying on UI success alone

## 18.14 System Health Checklist

System is healthy when:

- all core flows pass

- no silent failures exist

- no duplicate systems exist

- all features align with playbook

## 18.15 Release Readiness Gate

Before release:

- full MLP loop passes

- no critical errors

- RLS verified

- integration validated

- logs show no major issues